  Project Management Plan
Indoor climate control system

CEO: Brice Guayrin
TUTOR: Oswald Figaroa, Xuemei Pu

TEAM MEMBERS (Group #3):
    - Victor Covalciuc
    - Žana Bašić
    - Farros Ramzy
    - Sonam Lama
    - Andy Verkooijen

Table Of Contents

List Of Figures

List Of Tables

Table 1. 1	4
Table 1. 2	6
Table 1. 3	7

# Document history

Version	Author	Date	Description	Status
1.0	Group #3	26-02-2022	Draft Project Plan	Pending, W.I.P.
2.0	Group #3	05-03-2022	Project Plan	Pending, W.I.P
3.0	Group #3	09-03-2022	Draft Revamp Project Plan	Pending, W.I.P.
4.0	Group #3	10-03-2022	Revamp Project Plan	Final

# Terms & abbreviation

SDD	System Design Document
UI	User Interface
MVP	Minimum Valuable Product
TVOC	Total Volatile Organic Compounds
SP	Sprint

Project Description

  1. Context
Airios, founded in 1982, is a systems manufacturer, which produces custom-made electronics for residential climate control. It began as a joint venture with Honeywell, although it is an independent organization today, it specializes in climate control systems, them being the strong suit of the company. Airios has also set their foot into other branches revolving around the control of the environment such as the connectivity, appearances, and inner components of the products. The company strives to create its products like no other on the market by researching customers' needs as well as applying their feedback along the way. The final product is configured with the necessary safety measures as well as the reliability need for the entire system to keep working for a long time.

  1. Project Goal
The goal of this project is to produce a smart indoor climate control system, which will provide the user with an appropriate environment. The problems the company is being presented with are climate changes which cause the weather to be more unpredictable than ever along with the bad air quality. In this project Airios will attempt to create a system that will automatically regulate the indoor temperature and air quality by comparing it to the preferred user setting and adjusting accordingly.

  1. Project Scope

Table 1. 1
Inside scope:		Outside scope:
1	Ventilation Box (Simulated App & Physical Fan)	1	Mobile App
2	Room Control UI	2	Scheduler
3	Wireless Communication	3	GPS Sensor
4	Database	4	Damage/Harm Detector
5	Analytic App
6	SDD
7	Room Climate Sensors (Temperature, Humidity, CO2, TVOC)
8	Weather

  1. Research Question
Main RQ:
How can modern advancements in technology such as new types of sensors and creative thinking can contribute to improving the control of the indoor climate/environment?

  - Information provided by answering this question will show how new technologies and discoveries can improve the quality of life for the end-user of the system. We will manage to answer this question by using such new technologies and observing the result they produce for their intended environment.
Auxiliary RQ:
What is it needed for the automatic climate system work properly at a basic level or more?

  1. For the automatic system to work accordingly and at a decent/basic level it is required that the following function within proper parameters: Detection of CO2 in the air, automatic ventilation with default presets, UI for the main control panel, Wireless Communication and Temperature/Humidity Sensors. Answering this question will be done by implement all of these sensors together and testing only with the above-mentioned detectors in order to observe the functionality of the system at such level.

What is required to make the system adapt to its environment climate?

  1. In order to adjust to the environment, it is necessary that the Temperature, Humidity and CO2 sensors are in working parameters i.e., the air quality sensors. Furthermore, the communication between these needs to work in a reliable manner so as not have corrupt or missing data. Answering this question will be done by observing the data from the sensors and finding such manner for the system that it will nicely and autonomously adapt to its surrounding environment.

How to make the system communication reliable?

  1. Creating reliable communication between components will be done by using modern means of transfer of data, that being WI-FI communication.

How frequently should the control panels receive data?

  1. The frequency of supply of data ought to be in accordance with the importance of the feature to the main functionality of the system.

1. How to make the indoor climate control system responsive?
  1. This is done by using well implemented manners of working for the systems and high precision sensors for detecting.

  1. End Products & Deliverables

Table 1. 2
End Products	Description
SP0 / Project Plan / User Stories / Features	Project description / Project scope / Project organization / Roles & responsibilities / Project way of working / Stand up meeting setups / sprint demos / communication plan / testing strategies / Timeline & milestones / Deliverables (remark: e.g. use cases/acceptance test cases, FRS, code, acceptance test report, etc) / Risks analysis / Configuration management: how the team will track the changes in code, files, and etc / how to tag / how to branch / how to baseline / how to release / (UPDATE AT THE END OF WRITING THE PROJECT PLAN)
SP1 / Sensors / MVP / System Design Document / Communication Protocol	Here we intend to deliver working sensor circuits which read and display proper messages according to the environment around them, this should be a MVP.
SP2 / S
SP3 / S
SP4 / S
SP5

( PUT SOME RETHINKING INTO THIS )
Table 1. 3
Deliverables	Deadlines
Project plan	14-03-2022
Sprint 0	07-03-2022
System Design Document	20-03-2022
Sprint 1	28-03-2022
Sprint 2	13-04-2022
Sprint 3	11-05-2022
Sprint 4	01-06-2022
Sprint 5 & Final Presentation	20-06-2022